### DMU Managed Learning Environment

# Progress Report May-September 2006

Course & Module Details

The MLE crashed on first day of release of Module Marks (20th June). Fixed by morning of 21st. (uPortal was generating very large numbers of LDAP queries, which caused problems under heavy load.)

The problem was traced to the Announcements channel. This was temporarily removed while the bug was fixed.

Amendments made to the channel so that Progression Decisions could be displayed. Progression Decisions and Final Awards were displayed from 4 July.

Resits Results were successfully released on MLE on 11 September, and Progression Decisions and Final Awards on 18 September.

MLE-Blackboard Link

Agreed with Blackboard that they would install custom authentication module on DMU test server early August, after upgrade to Bb 6.3.

Exam Timetable

Resits data uploaded and displayed on MLE.

Student Financial Details

Completed development of Alpha version of channel to display students’  financial details (from QLF). Arranged to demonstrate it to Finance Department in October.

Researcher-Supervisor meetings reports

A new channel has been developed to enable research students to electronically record their monthly “Record of Discussion” forms and supervisors to view and annotate these forms. It will be launched in October.

Research students’ training record

A new channel has been developed to enable research students to see the training courses they have completed and the courses they need to take, together with any exemptions and important dates.

Student Financial Details

Carried out preliminary analysis of how students’  financial details on QLF can be displayed via the MLE.

Authentication

The log-in process has been amended so that users who are using their date of birth as their password are asked to change it and can not proceed until they have done so. This is to strengthen users’ passwords, reflecting the level of access to systems and information that is now available.